WEBSITE IMPLEMENTATION PLAN — REVISED

Phase 1 Build Spec, Locked Decisions & Component Architecture

For hand-off to development team

# 1. Design Philosophy — Why This Reads as Premium Without Copying Tiffany/Cartier's Tech

The brief is to look as good as or better than Tiffany, Cartier, Bulgari, and Louis Vuitton online. Their AR try-on and AI concierge layers are not what makes those sites feel premium — those are expensive add-ons built by conglomerates with dedicated engineering teams and licensed vendor tech (hand-tracking AR is a genuinely hard, expensive problem; even Cartier licenses it rather than building it in-house). What actually reads as premium, and what we can execute at Phase 1 budget with full craft quality, is:

- Typographic discipline and a consistent vertical rhythm — this is where template/AI-generated sites fail hardest, and it costs nothing but attention to detail.

- Real photography and film, shot deliberately, not stock or renders.

- A considered, consistent motion language applied everywhere (not just the hero).

- Two genuinely high-impact, achievable “wow” features detailed in Section 4 (360° spin viewer, scroll-driven motif story) that deliver a premium digital moment without requiring computer-vision R&D.

This plan is built to hit that bar. AR try-on and AI-driven personalization are explicitly deferred — see Section 6 — not because they wouldn't look good, but because building them now would either blow the budget or produce a worse, janky version of what the luxury conglomerates ship, which undercuts the premium feel more than not having them at all.

# 2. Locked Architecture Decisions

## 2.1 Platform: Shopify (customized theme), not full headless

Recommendation: fork Shopify's Dawn theme and heavily customize it with custom CSS/JS — not a headless Next.js build against the Storefront API.

- A deeply customized Shopify theme gets 85–90% of the bespoke, high-craft feel headless would deliver, at a fraction of the build time and ongoing maintenance burden.

- Headless architecture creates a permanent dependency on a developer for every future change — you cannot edit copy, swap a banner, or adjust a section yourself. That's a real ongoing cost for a solo, non-technical founder working with freelancers, not a one-time build cost.

- Only reconsider headless if a specific developer relationship is retained long-term (not a one-off freelance job) — revisit at Phase 2 if the business has outgrown theme-level customization.

## 2.2 Styling: Vanilla CSS / CSS Modules

Confirmed — no utility framework (Tailwind, Bootstrap). Full custom design tokens, hand-tuned spacing scale, and bespoke component styling. This is the right call for a bespoke, non-templated feel and is compatible with a customized Shopify theme (Shopify themes are plain HTML/Liquid/CSS/JS — no framework lock-in).

## 2.3 Typography

| Role | Typeface | Licensing |
| --- | --- | --- |
| Headings | Playfair Display | Google Fonts — open license, free for commercial use, cleared |
| Body / UI | Inter | Google Fonts — open license, free for commercial use, cleared |

## 2.4 Signature Motif

Confirmed: build against a temporary placeholder motif (stylized geometric lotus) so development isn't blocked. Hard gate: the real motif must be finalized before final photography and production assets are locked — flag this back to the founder as a dependency, not a nice-to-have.

# 3. Visual & Motion System

## 3.1 Design Tokens

:root {
  --color-primary: #1B2A3A;   /* Deep Charcoal Navy */
  --color-accent: #A87C2A;    /* Antique Gold */
  --color-neutral: #F2EDE4;   /* Warm Ivory */
  --color-support: #5B5B5B;   /* Slate Grey */
  --font-heading: 'Playfair Display', serif;
  --font-body: 'Inter', sans-serif;
  --space-1: 4px; --space-2: 8px; --space-3: 16px;
  --space-4: 24px; --space-5: 40px; --space-6: 64px; --space-7: 96px;
  --ease-premium: cubic-bezier(0.22, 1, 0.36, 1);
  --duration-fast: 200ms;
  --duration-base: 400ms;
  --duration-slow: 700ms;
}

## 3.2 Motion Language (the actual "premium" ingredient)

- One easing curve (--ease-premium) used everywhere — never mix easing functions across the site; inconsistency is what makes sites feel templated.

- Image reveals: subtle fade + 4% scale-down on load, never a jarring pop-in.

- Hover states on product cards: slow, deliberate cross-fade to a second angle (400ms), not an instant swap.

- Scroll-triggered reveals on story/motif sections, staggered by 60–80ms per element — restrained, not busy.

- Page transitions: soft fade, no slide/bounce gimmicks.

## 3.3 Spacing & Grid

Strict 8px base spacing scale (tokens above). No ad-hoc margins/padding values — this single discipline is responsible for a large share of what separates “hand-crafted” from “AI-templated” sites.

# 4. Feature Spec (Phase 1 — Full Detail)

## 4.1 Home

- HeroSection: single strongest campaign image/film loop, one CTA, generous negative space (no clutter).

- MotifShowcase: macro zoom animation on the signature motif, scroll-triggered.

- Curated ProductCard grid with the cross-fade hover behavior above.

- TrustBadge strip: “Cadmium-Free” and “Karigar Crafted”, understated, not banner-style.

## 4.2 Product Detail Page (PDP)

- Image gallery: minimum 6 angles + 1 motif macro shot.

- NEW — 360° Spin Viewer: a stitched-stills spin viewer (24–36 real photographed frames per SKU, not live 3D/AR) that the user drags to rotate. This is the single highest-impact “wow” feature achievable at Phase 1 budget — it delivers the “I can see it from every angle” feeling Tiffany's AR gives, using only a photo rig and a lightweight JS component, no computer vision required.

- Spec block: metal, purity + certificate reference, weight, karigar credit.

- Two CTAs: "Add to Cart" and "Ask about this piece" (WhatsApp, pre-filled with product context).

## 4.3 NEW — The Motif / Craft Story Page

A dedicated scroll-driven storytelling page (parallax image reveals, animated motif line-work, karigar process footage) explaining the signature motif's meaning and the making-of process. This is the page that should feel like a luxury digital campaign — it is a standard, well-understood frontend build pattern (comparable to editorial/campaign pages agencies build for fashion brands) and does not require any special vendor tech.

## 4.4 Purity & Provenance (Static)

- Explains lab-testing process and cadmium-free commitment.

- Manual certificate lookup via WhatsApp/email request (Phase 1); becomes a searchable database field in Phase 2.

## 4.5 Our Karigars

- Individual artisan profiles with photography and short process video — reinforces provenance and doubles as content marketing.

## 4.6 Checkout

- Guest checkout, multi-step, no forced account creation.

- eSewa, Khalti, Fonepay, and COD (with deposit rule above a set order value to manage RTO risk).

# 5. Component Library (/src/components or theme sections)

| Component | Notes |
| --- | --- |
| Navigation | Sticky header, mobile hamburger, cart drawer |
| HeroSection | Image/film loop, single CTA |
| MotifShowcase | Scroll-triggered macro zoom on signature motif |
| SpinViewer (NEW) | Drag-to-rotate stitched-stills viewer, per-SKU photo set |
| ScrollStory (NEW) | Parallax storytelling module for the Motif/Craft page |
| TrustBadge | Cadmium-free / karigar-crafted banner, understated styling |
| ProductCard | Grid item, cross-fade hover to second angle |
| WhatsAppButton | Floating/inline CTA, pre-filled product context |

# 6. Explicitly Deferred to Phase 2/3 — and Why

| Feature | Reason it's deferred |
| --- | --- |
| AR ring/hand try-on (Tiffany/Cartier/Bulgari style) | Hand-pose AR is a genuinely hard computer-vision problem; even these brands license it from specialist vendors rather than building in-house. Attempting a cut-rate version now would look worse than not having it, undercutting the premium goal. |
| AI concierge / personalized recommendations (LV, Burberry style) | Requires real behavioral data volume to train/tune — there's no meaningful data yet at launch. A generic “AI chatbot” bolted onto a new site reads as gimmicky, not premium. |
| Full charm-builder style configurator (Pandora style) | Only relevant if the product line includes a modular/customizable format; revisit if the collection strategy moves that direction. |

The gate to revisit any of these: real sales data, a defined budget for licensed AR/AI vendor tools, and (for AR specifically) confirmed per-SKU 3D-scanning costs from a vendor — not before.

# 7. Verification Plan

## 7.1 Automated

- npm run lint / npm run typecheck (or Shopify theme-check if built on Dawn).

## 7.2 Manual

- Lighthouse performance test — target sub-3-second load on simulated 4G.

- Responsiveness check at 320px, 375px, 414px, tablet, and desktop breakpoints.

- Motion/aesthetic review against Section 3 — confirm one consistent easing curve and spacing scale are used throughout, no ad-hoc values.

- SpinViewer and ScrollStory components tested specifically on mid-range Android devices (the realistic customer device profile), not just high-end test phones.

# 8. Summary of Decisions to Send Back to the Dev Team

- Platform: customized Shopify theme (Dawn fork), not headless — revisit headless only if a long-term dev relationship is in place.

- Styling: Vanilla CSS/CSS Modules, confirmed.

- Fonts: Playfair Display + Inter, both cleared.

- Motif: build against placeholder now; real motif is a hard gate before final production assets.

- Add: 360° SpinViewer on PDP, ScrollStory motif/craft page — these are the two features that deliver the “wow” factor within Phase 1 budget.

- Drop: AR try-on and AI concierge from Phase 1 scope entirely — explicitly deferred, not forgotten.